**Sprint backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Serial No | Sprint Hours | Unit Task | Sprint Duration(Day) | Daily Hours | Status |
|  | **12** | Analyzing function and features and roles | **2** | **12** | Done |
| Conceptual data model | **1** | **8** | Done |
| Initial design artifact | **1** | **9** | Done |
|  | **8** | Drawing use case and activity diagram | **1** | **10** | Done |
| Table creation of database | **1** | **7** | Done |
|  | **4** | Creating Database | **1** | **12** | Done |
| Coding | **1** | **11** | Done |
| Testing | **11** | Done |
|  | **11** | Designing admin panel | **1** | **8** | Done |
| Coding against admin panel | **1** | **7** | Done |
| Testing of completed code | **1** | **2** | Done |
|  | **8** | UI design of student dashboard | **2** | **18** | Done |
| Analyzing dashboard field | **2** | **15** | Done |
| Coding | **1** | **8** | Done |
| Testing | **7** | Done |
|  | **9** | Login page design | **1** | **11** | Done |
| Defining role based on email address | **1** | **9** | Done |
| Coding and testing | **1** | **8** | Done |
|  | **9** | Designing topic add page for admin and QAM | **2** | **17** | Done |
| Designing idea submitting page | **2** | **21** |  |
| Coding and testing | **1** | **5** | Done |
|  | **6** | Designing reaction area | **1** | **9** | Done |
| Database table link up, coding and testing | **2** | **18** | Done |
|  | **7** | Designing reports | **1** | **5** | Done |
| Connecting query | **1** | **7** | Done |
| Coding and testing | **1** | **9** | Done |
|  | **13** | Fixing bug after hosting the site | **1** | **2** | Done |
| Testing on the overall process & evaluation of whole system | **1** | **2** | Done |